## Slide 1: Pre-Bid Meeting
ITB2025-175CE
LAP PROJECT
CONSTRUCTION OF FAIRCHILD AVENUE SHARED USE PATH AND BIKE LANE
April 2, 2026

## Slide 2: ITB2025-175CE CONSTRUCTION OF FAIRCHILD AVENUE SHARED USE PATH AND BIKE LANE
The contractor will modify roadway cross section to allow for the installation of a 10-foot-wide shared use path on southside of the roadway and a 5-foot-wide buffered bicycle lane on the northside. Project include drainage improvements, concrete work, milling and resurfacing, roadway striping and painting.
Florida Department of Transportation (FDOT) Local Agency Program (LAP) grant funded project (federal).
Driveway entrance to USPS must remain open in one direction during the duration of the project.
Project will be completed 230 days after NTP.

## Slide 3
Layout of Proposed Project

## Slide 5: Project Requirements
FDOT Specifications – Big 3
Proprietary Products
  Carmanah RRFB’s
  Pattern Pavement
Division 1 – LAP Specification
FHWA 1273 Compliance
Certified Payroll – Davis Bacon Wage Tables
BABA Compliance to include manufacture submittal backup (See LAP Div 1 Specs)
DBE Goal – 10.58%
Delivery Tickets: Asphalt, Concrete, and SOD

## Slide 6
Proprietary Products - No Substitutes
BABA Compliance Items
Pay Items 500-700 – Provide submittal backup

## Slide 7: Construction Operations
Phasing & MOT Plans – Must provide access to USPS
Staging Area
  In the right of way
  Additional Staging to be consider.

## Slide 8: ITB2025-175CE CONSTRUCTION OF FAIRCHILD AVENUE
Bid Due: April 24, 2026 by 3:00 pm
Cost Estimate: $2,101,060.00
Completion: 230 days (barring any delays). We close project with FDOT on December 31, 2027
Questions?